**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 28 October 2022 |
| Team ID | PNT2022TMID02193 |
| Project Name | VirtualEye - Life Guard for Swimming Pools  to Detect Active Drowning |
| Maximum Marks | 4 Marks |

Sprint Delivery Plan

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 8 | 6 Days | 01 Nov 2022 | 06 Nov 2022 | 6 | 06 Nov 2022 |
| Sprint-2 | 14 | 4 Days | 06 Nov 2022 | 10 Nov 2022 | 12 | 10 Nov 2022 |
| Sprint-3 | 16 | 4 Days | 10 Nov 2022 | 14 Nov 2022 | 11 | 14 Nov 2022 |
| Sprint-4 | 12 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 12 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

For Sprint-1 the Average Velocity (AV) is: AV = Sprint Duration / velocity = 8 / 6 = 1.3V For Sprint-2 the Average Velocity (AV) is: AV = Sprint Duration / velocity = 14 / 4 = 3.5V For Sprint-3 the Average Velocity (AV) is: AV = Sprint Duration / velocity = 16 / 4 = 4.0V For Sprint-4 the Average Velocity (AV) is: AV = Sprint Duration / velocity = 12 / 6 = 2.0V TOTAL TEAM AVERAGE VELOCITY = 2.70